|  |  |
| --- | --- |
| **DATE:** | Saturday, August 19, 2017 |
| **TIME:** | 11:00 am |
| **LOCATION:** | SIM HQ BLK A |

**PROJECT MEETING MINUTES**

|  |  |
| --- | --- |
| **MEETING / PROJECT NAME:** | Meeting 5 |
| **MINUTES PREPARED BY:** | Durrah Afshan |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **1. MEETING OBJECTIVE** | | | | | | | | |
| Aim of today’s meeting to come up with a plan for Component Design, System Architecture Document and UI Design document. | | | | | | | | |
| **2. ATTENDEES PRESENT** | | | | | | | | |
| **NAME** | | **Student ID** | | | **EMAIL** | | **PHONE** | |
| Abhi Jay Krishnan | | 5025448 | | | abhijay.krishnan@gmail.com | | 81638021 | |
| Durrah Afshan | | 5025916 | | | durrahafshan@gmail.com | | 91759105 | |
| Rivaldo Erawan | | 5026374 | | | rivaldo.erawan97@gmail.com | | 96565187 | |
| Kim Hyeoncheol | | 5026052 | | | effectmix@gmail.com | | 88087415 | |
| **3. AGENDA & NOTES, DECISIONS, ISSUES** | | | | | | | | |
| **NOTES** | | | | |  | |  | |
| After discussion on Component Design Document we came up with:   * Component diagram * Component description which included: * User Authentication View Component * File Management View Component * User Management View Component * User Authentication Presenter Component * File Management Presenter Component * User Management View Component * Data Store View Component * Security Component * AWS Cognito Component * AWS Dynamo DB * AWS S3 | | | | | | | | |
| We next planned the System architecture document which included:   * Model View Presenter (MVP) architectural pattern * Logical architecture overview * Layer diagram * Physical architecture * Deployment diagram * System Architecture Qualities | | | | | | | | |
| Next stage was planning a System UI design document which has:   * User flow diagram highlighting the functionalities. * UI designs for: * Login * Sign up * Reset password * Home screen * Home screen (searching area) * Home screen (browser file) * Home screen (File operations) * PDF Viewer * Main Menu * Settings * Change password * About (describes the version of the application and credits.) | | | | | | | | |
| **4. ACTION ITEMS** | | | | | | | | |
| **ACTION** | | | | | **ACTION TO BE TAKEN BY** | | **DATE TO BE ACTIONED BY** | |
| Component Design,  System Architecture Document,  UI Design document. | | | | | Team | | 9th Sept 2017 | |
| **5. NEXT MEETING (if applicable)** | | | | | | | | |
| **DATE** | TBA | | **TIME** | TBA | | **LOCATION** | | TBA |
| **OBJECTIVE** | TBA | | | | | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **SUBMITTED BY:** | Abhi Jay Krishnan | **APPROVED BY:** | Durrah Afshan |
|  |  |  | Rivaldo Erawan |
|  |  |  | Kim Hyeoncheol |